|  | Sr. No | Description | Unit | Actual Requirement | Estimated Amount | Procurement Method | Tentative Date of Procurement / Notice Publication | Tentative Date of Award of Contract | Tentative Date of Completion | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | HT PCC SPUN HOLLOW POLE | Nos | 3056 | 178,776,000.00 | Open Competitive Bidding | October & November-2024 | January & Feburary-2025 | Up to June-2025 | The Procurement will be made during F/Year 2024-25 |
|  | 2 | ACSR DOG | K.M | 515.635 | 255,239,325.00 | -do- | -do- | -do- | -do- |  |
|  | 3 | ACSR RABBIT | K.M | 1567.79 | 446,819,865.00 | -do- | -do- | -do- | -do- |  |
|  | 4 | ACSR OSPRAY CONDUCTOR | K.M | 34.6 | 43,250,000.00 | -do- | -do- | -do- | -do- |  |
|  | 5 | INSULATED DOG CONDUCTORS | K.M | 30 | 18,000,000.00 | -do- | -do- | -do- | -do- |  |
|  | 6 | 15 KVA DISTRIBUTION T/FORMER | Nos | 106 | 30,740,000.00 | -do- | -do- | -do- | -do- |  |
|  | 7 | 25 KVA DISTRIBUTION T/FORMER | Nos | 13 | 4,745,000.00 | -do- | -do- | -do- | -do- |  |
|  | 8 | 50 KVA DISTRIBUTION T/FORMER | Nos | 22 | 10,978,000.00 | -do- | -do- | -do- | -do- |  |
|  | 9 | 100 KVA DISTRIBUTION T/FORMER | Nos | 132 | 105,600,000.00 | -do- | -do- | -do- | -do- |  |
|  | 10 | 200 KVA DISTRIBUTION T/FORMER | Nos | 20 | 23,900,000.00 | -do- | -do- | -do- | -do- |  |
|  | 11 | 400 KVA DISTRIBUTION T/FORMER | Nos | 6 | 13,710,000.00 | -do- | -do- | -do- | -do- |  |
|  | 12 | 4MVA POWER T/F | Nos | 1 | 24,000,000.00 | -do- | -do- | -do- | -do- |  |
|  | 13 | 33/.415 KV 25 KVA T/F | Nos | 2 | 2,900,000.00 | -do- | -do- | -do- | -do- |  |
|  | 14 | 20/.415 KV 100 KVA T/F | Nos | 1 | 1,400,000.00 | -do- | -do- | -do- | -do- |  |
|  | 15 | T/F Oil | Ltr | 11704 | 7,022,400.00 | -do- | -do- | -do- | -do- |  |

QESCO ELECTRIC SUPPLY COMPANY (QESCO)

PROCUREMENT PLAN FOR THE YEAR 2024-25 FOR DISTRIBUTION ITEMS

QESCO ELECTRIC SUPPLY COMPANY (QESCO)

PROCUREMENT PLAN FOR THE YEAR 2024-25 FOR DISTRIBUTION ITEMS

|  | Sr. No | Description | Unit | Actual Requirement | Estimated Amount | Procurement Method | Tentative Date of Procurement / Notice Publication | Tentative Date of Award of Contract | Tentative Date of Completion | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 16 | 2-CORE LT ALUMN PVC CABEL 7/,052 | K.M | 450.28 | 83,301,800.00 | -do- | -do- | -do- | -do- | The Procurement will be made during F/Year 2024-25 |
|  | 17 | 4-CORE LT ALUMN PVC 19/,052 | K.M | 56.649 | 8,214,105.00 | -do- | -do- | -do- | -do- |  |
|  | 18 | 4-CORE LT ALUMN PVC 19/,083 | K.M | 75.319 | 126,159,325.00 | -do- | -do- | -do- | -do- |  |
|  | 19 | 4-CORE LT ALUMN PVC 37/,083 | K.M | 10 | 12,240,000.00 | -do- | -do- | -do- | -do- |  |
|  | 20 | ABC Cable | K.M | 100 | 240,000,000.00 | -do- | -do- | -do- | -do- |  |
|  | 21 | HT CABLE 500 MCM S/C | K.M | 24.89 | 94,582,000.00 | -do- | -do- | -do- | -do- |  |
|  | 23 | S/P ENERGY STATIC METER | Nos | 64192 | 353,056,000.00 | -do- | -do- | -do- | -do- |  |
|  | 24 | 3-Phase AMR Meter (Whole Current) |  | 6360 | 349,800,000.00 | -do- | -do- | -do- | -do- |  |
|  | 25 | HT TYPE TOU METER | Nos | 300 | 12,000,000.00 | -do- | -do- | -do- | -do- |  |
|  | 26 | LT SPOOL INSULATOR STRAIN TYPE | Nos | 2200 | 1,540,000.00 | -do- | -do- | -do- | -do- |  |
|  | 27 | 33 KV PIN INSULATOR NORMAL | Nos | 3639 | 41,848,500.00 | -do- | -do- | -do- | -do- |  |
|  | 28 | 33 KV PIN FOR STEEL X-ARM | Nos | 8468 | 20,323,200.00 | -do- | -do- | -do- | -do- |  |
|  | 29 | 33 KV STEEL X ARM | Nos | 60 | 254,880.00 | -do- | -do- | -do- | -do- |  |
|  | 30 | 11 KV CROSS ARM STREP BRACE (SB-11) | Nos | 3442 | 12,735,400.00 | -do- | -do- | -do- | -do- | The Procurement will be made during F/Year 2024-25 |
|  | 31 | NUT AND BOLT 16X5/8 | Nos | 2000 | 600,000.00 | -do- | -do- | -do- | -do- |  |

QESCO ELECTRIC SUPPLY COMPANY (QESCO)

PROCUREMENT PLAN FOR THE YEAR 2024-25 FOR DISTRIBUTION ITEMS

|  | Sr. No | Description | Unit | Actual Requirement | Estimated Amount | Procurement Method | Tentative Date of Procurement / Notice Publication | Tentative Date of Award of Contract | Tentative Date of Completion | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 32 | METER BOX A-TYPE | Nos | 1191 | 53,595,000.00 | -do- | -do- | -do- | -do- | The Procurement will be made during F/Year 2024-25 |
|  | 33 | CURRENT TRANSFORM LT 100/5 AMP | Nos | 2359 | 30,667,000.00 | -do- | -do- | -do- | -do- |  |
|  | 34 | CURRENT TRANSFORM LT 200/5 AMP | Nos | 2374 | 27,301,000.00 | -do- | -do- | -do- | -do- |  |
|  | 35 | CURRENT TRANSFORM LT 400/5 AMP | Nos | 776 | 8,148,000.00 | -do- | -do- | -do- | -do- |  |
|  | 36 | CURRENT TRANSFORM LT 800/5 AMP | Nos | 466 | 4,427,000.00 | -do- | -do- | -do- | -do- |  |
|  | 37 | 11 OUT GOING PANEL | Nos | 23 | 103,500,000.00 | -do- | -do- | -do- | -do- |  |
|  | 38 | 11 KV DROPOUT CUT OUT | Nos | 7442 | 156,282,000.00 | -do- | -do- | -do- | -do- |  |
|  | 39 | 33 KV DROPOUT CUTOUT | Nos | 24 | 474,864.00 | -do- | -do- | -do- | -do- |  |
|  | 40 | LOOP DEAD-END CLAMP LC-16 | Nos | 1134 | 737,100.00 | -do- | -do- | -do- | -do- |  |
|  | 41 | 11 KV INDOOR KIT | Nos | 75 | 1,050,000.00 | -do- | -do- | -do- | -do- |  |
|  | 42 | LIGHTENING ARRESTORS | Nos | 24 | 180,000.00 | -do- | -do- | -do- | -do- |  |
|  | 43 | PLAIN ROUND WASHER 1.0" DIA | Nos | 10760 | 484,200.00 | -do- | -do- | -do- | -do- |  |

| T& P | 83,000,000.00 |
| --- | --- |
| VEHICLES | 200,000,000.00 |
| GRAND TOTAL | 3,193,581,985.00 |
| IN MILLIONS | 3193.581 |