| University of Balochistan, Sariab Road Quetta |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Annual Procurement Plan for the financial Year 2024-2025 (Under Rule 8 of the Public Procurement Rule 2004) Rs. in Millions |  |  |  |  |  |  |  |
| S. No | Procurement Name / Item / Component of Work / Supply | Estimated Cost | Procurement Method | Tentative date of Procurement Notice Publication | Tentative date of Award of contract | Tentative Date of Completion | Remarks |
| 1 | ICT Infrastructure | 45.000 | As per PPRA Rule | November, 2024 | December, 2024 | June 30, 2025 |  |
| 3 | Furniture / Fixture | 70.000 | As per PPRA Rule | December, 2024 | February, 2025 | June 30, 2025 |  |
| 4 | Chemical/Glassware | 7.500 | As per PPRA Rule | November, 2024 | December, 2024 | June 30, 2025 |  |
| 5 | Books & Journals | 4.500 | As per PPRA Rule | September, 2024 | October, 2024 | June 30, 2025 |  |
| 6 | Contingencies @ LS | 5.450 | As per PPRA Rule | As per requirements | As per requirements | June 30, 2025 |  |
| 7 | Teaching Aids | 14.150 | As per PPRA Rule | October, 2024 | December, 2024 | June 30, 2025 |  |

D.G (Engineering & Works)/PD

University of Balochistan

Quetta